Sentinel Eval Suite

Full Build Plan: LLM Evaluation + ONNX Optimization

# Overview

You're extending your existing Sentinel hallucination detection project into a full LLM evaluation suite. The goal is to compare 4-5 open-source models across faithfulness, hallucination, and latency metrics — then export the best performer to ONNX to demonstrate inference optimization. Everything runs locally or on free APIs. Zero cost.

Why this works: You're not starting from scratch. Sentinel already has hallucination detection, FastAPI, PostgreSQL audit trails, and Gemini wired up. You're adding a multi-model layer, structured evals, ONNX export, and a public dashboard on top of something that already runs.

# Free Models to Use

All models below are free. The four Ollama models run fully locally — no API key, no cost, no rate limits. Gemini Flash gives you a closed-source baseline for comparison.

| Model | Provider | Size | How to Access | Best For |
| --- | --- | --- | --- | --- |
| Llama 3.1 8B | Meta / Ollama | 8B | ollama pull llama3.1 | Baseline, general QA |
| Mistral 7B | Mistral / Ollama | 7B | ollama pull mistral | Instruction following |
| Gemma 2 9B | Google / Ollama | 9B | ollama pull gemma2 | Reasoning tasks |
| Qwen 2.5 7B | Alibaba / Ollama | 7B | ollama pull qwen2.5 | Multilingual + code |
| Gemini 1.5 Flash | Google API | — | Free tier API key | Closed-source baseline |

Setup: Install Ollama from ollama.com. Then run: ollama pull llama3.1 && ollama pull mistral && ollama pull gemma2 && ollama pull qwen2.5. Each model downloads once and runs locally.

# What to Evaluate Them On

The eval dataset determines how interesting your results are. Use a mix of three task types:

Task Type 1 — RAG Faithfulness (100 questions)

Feed each model a context passage + question. Score whether the answer stays grounded in the context or makes things up. You can use your existing RAG pipeline from the Policy-Aware RAG project as the retrieval layer.

- Source: Natural Questions, TriviaQA (both free on HuggingFace)

- Score: Faithfulness prompt — ask a judge model if the answer is supported by context

Task Type 2 — Open-Domain QA with No Context (60 questions)

No retrieval — just ask factual questions. This directly stress-tests hallucination. Sentinel's existing ghost citation + empty receipt detector already handles this.

- Source: TruthfulQA (HuggingFace) — specifically designed to elicit hallucinations

- Score: Sentinel's existing confidence scorer + hallucination flags

Task Type 3 — Instruction Following (40 questions)

Structured output tasks — ask models to respond in JSON, follow a format, count items. Tests instruction adherence, not just factual accuracy.

- Source: Write 40 prompts manually — takes 1 hour, gives you full control

- Score: Regex/schema check on output format compliance

# Metrics to Track

| Metric | What It Measures | Tool / Method |
| --- | --- | --- |
| Hallucination Rate | % of responses with unsupported claims | Your Sentinel scorer (existing) |
| RAG Faithfulness | How grounded response is in retrieved context | Custom faithfulness prompt |
| Answer Relevance | Does response actually answer the question? | Embedding cosine similarity |
| Latency (p50/p95) | Inference time per token | time.perf_counter() wrapper |
| Throughput (tok/s) | Tokens generated per second | Computed from response metadata |
| ONNX Speedup | Native PyTorch vs ONNX runtime comparison | onnxruntime benchmarking |
| Confidence Score | Model self-reported confidence | Sentinel's existing confidence logic |

# Build Plan — 4 Phases

| Phase 1: Extend Sentinel for Multi-Model Support | Week 1 |
| --- | --- |

Right now Sentinel only calls Gemini. Refactor the GeminiService into a generic ModelClient interface so you can hot-swap models.

Tasks:

- Create abstract BaseModelClient with .generate(prompt) → response

- Implement OllamaClient (wraps Ollama REST API at localhost:11434)

- Implement GroqClient (free API, handles Llama/Mistral/Gemma via HTTP)

- Implement GeminiClient (your existing code, refactored)

- Add model_name field to AgentTrace PostgreSQL model

- Update FastAPI /query endpoint to accept model param

- Write 10 pytest tests for each client (mock HTTP responses)

File structure: sentinel/ clients/ base.py ← abstract BaseModelClient ollama_client.py groq_client.py gemini_client.py eval/ runner.py ← new metrics.py ← new dataset.py ← new

| Phase 2: Build the Eval Runner + Metrics Engine | Week 2 |
| --- | --- |

The eval runner loads your dataset, sends each prompt to each model, collects Sentinel's scores, and writes structured results to PostgreSQL.

Tasks:

- Build dataset.py — loads TruthfulQA + NQ from HuggingFace datasets library

- Build runner.py — async loop: for each question, for each model, run eval

- Build metrics.py — computes hallucination_rate, faithfulness, latency_p50, latency_p95, throughput

- Add /eval/run POST endpoint to FastAPI — triggers a run for N questions

- Add /eval/results GET endpoint — returns leaderboard JSON

- Store all results in new eval_results table in PostgreSQL

- Add MLflow experiment tracking — log each run as an experiment

Key design decision: Run evals async so the FastAPI server stays responsive. Use asyncio.gather() to parallelize across models. Log start/end timestamps for accurate latency.

| Phase 3: ONNX Export + Benchmark | Week 3 |
| --- | --- |

This is your differentiator. Pick the best-performing small model from Phase 2 (likely Gemma 2 9B or Mistral 7B). Export it to ONNX format using Hugging Face Optimum. Benchmark native PyTorch inference vs ONNX Runtime.

Tasks:

- Install: pip install optimum[onnxruntime] onnxruntime

- Export model: optimum-cli export onnx --model mistralai/Mistral-7B-v0.1 ./onnx_model/

- Build ONNXClient — wraps onnxruntime.InferenceSession

- Run same 200 eval questions through ONNXClient

- Record: latency_p50, latency_p95, throughput, memory usage (psutil)

- Compute and log speedup ratio: native_latency / onnx_latency

- Add ONNX results to leaderboard — show side-by-side with native

Expected result: ONNX typically gives 1.5x–2.5x speedup on CPU inference for 7B models. Even 1.4x is a real, publishable result. The memory reduction is often just as compelling — worth measuring.

If local GPU/RAM is a constraint:

- Use a smaller model: Phi-3 mini (3.8B) or Gemma 2B — both Ollama-available

- Or export only the scoring/classifier head component of Sentinel, not the full LLM

- Either still demonstrates the ONNX workflow convincingly

| Phase 4: Dashboard + GitHub Polish + LinkedIn Post | Week 4 |
| --- | --- |

Turn the results into something people can see without running your code. A public Streamlit or FastAPI dashboard with a live leaderboard is the difference between a project and a portfolio piece.

Dashboard (Streamlit — fastest):

- Leaderboard table: all models ranked by composite score (hallucination + faithfulness + latency)

- Bar charts: hallucination rate per model, latency p95 per model

- ONNX speedup callout: big number showing X speedup

- Sample outputs: show a question + each model's answer side-by-side

- Deploy free: Streamlit Community Cloud (just push to GitHub)

GitHub README must have:

- One-line project description

- Architecture diagram (draw in Excalidraw, export PNG — 30 mins)

- Benchmark results table with actual numbers

- How to run locally — 3 commands max

- Link to live Streamlit dashboard

LinkedIn Post:

Sample LinkedIn Post I spent 3 weeks extending my LLM hallucination detector to benchmark 4 open-source models. Here's what surprised me. I tested Llama 3.1, Mistral 7B, Gemma 2, and Qwen 2.5 on 200 RAG faithfulness and hallucination tasks — then exported the best performer to ONNX. Results: [tease one finding — e.g. "Gemma 2 hallucinated 34% less than Llama on medical QA — but was 2x slower."] ONNX export gave 1.8x inference speedup with zero accuracy loss. Full benchmark dashboard + code: [GitHub link] #MachineLearning #LLM #OpenSource #MLOps #AIEngineering

# What to Add to Your Resume

After this project, add one new bullet under Projects:

New project entry: Sentinel Eval Suite ¦ LangGraph, ONNX Runtime, Ollama, FastAPI, PostgreSQL, Streamlit • Benchmarked 4 open-source LLMs (Llama 3.1, Mistral, Gemma 2, Qwen 2.5) across 200 hallucination and RAG faithfulness tasks; published model leaderboard with automated eval pipeline. • Exported best-performing model to ONNX via Hugging Face Optimum; achieved 1.8x CPU inference speedup with zero accuracy regression, tracked with MLflow.

# Quick Reference

Free resources needed:

- Ollama — ollama.com (local, free forever)

- Groq free tier — console.groq.com (fast inference, free API key)

- Gemini free tier — aistudio.google.com (you already have this)

- HuggingFace datasets — pip install datasets (TruthfulQA, NQ)

- Streamlit Community Cloud — share.streamlit.io (free hosting)

Key libraries:

- optimum[onnxruntime] — ONNX export from HuggingFace models

- onnxruntime — inference with ONNX models

- datasets — load TruthfulQA, NaturalQuestions

- psutil — memory usage tracking

- mlflow — experiment tracking (you already know this)

Total time estimate: 4 weeks part-time (~10-12 hrs/week). Phase 3 (ONNX) is the hardest — give it extra time if the model is large. Start with Phi-3 mini or Gemma 2B if RAM is under 16GB.